Table of Contents

IAM Enterprise Roadmap	5

PHASE 0 — IAM Strategy & Assessment	6

0.1 — Human Identity Inventory	6

0.1.1. Obiectiv	6

0.1.2. Echipe implicate	7

0.1.3. Ce ceri	7

0.1.4. Câmpuri recomandate:	7

0.1.5. Ce verifici	8

0.1.6. Output	8

0.2 — Non-Human Identity Inventory	8

0.2.1. Obiectiv	8

0.2.2. Soliciți	8

0.2.3. Categorii	9

0.2.4. Pentru fiecare NHI ceri:	9

0.2.5. Întrebări:	10

0.2.6. Output	10

0.3 — Identity Store Inventory	10

0.3.1. Obiectiv	10

0.3.2. Pentru fiecare identity store ceri:	11

0.3.3.Exemplu:	12

0.3.4. Output	12

0.4 — Authentication Assessment	12

0.4.1. Întrebarea	12

0.4.2. Soliciți pentru fiecare aplicație:	12

0.4.3. Protocoale Identifici:	13

0.4.4. Întrebări	13

0.4.5. Output	13

0.5 — Authorization Assessment	14

0.5.1. Întrebarea	14

0.5.2. Soliciți Pentru fiecare aplicație:	14

0.5.3. Verifici:	14

0.5.4. Întrebarea critică	15

0.5.5. Output	15

0.6 — Provisioning Assessment	15

0.6.1. Întrebarea	15

0.6.2. SolicițiPentru fiecare system:	15

0.6.3. Identifici Exemplu:	15

0.6.3. Verifici	16

0.6.4. Output	16

0.7 — Deprovisioning / Leaver Assessment	16

0.7.1. Întrebarea	16

0.7.2. Soliciți	16

0.7.3. Testezi Scenariul:	17

0.7.4. Verifici	18

0.7.5. Output	18

0.8 — SSO Assessment	18

0.8.1. Întrebarea	18

0.8.2. Soliciți	18

0.8.3. Identifici	19

0.8.4. Obiectiv	19

0.8.5. Output	19

0.9 — MFA Assessment	19

0.9.1. Întrebarea	19

0.9.2. Soliciți	19

0.9.3. Clasifici	20

0.9.4. Verifici	21

0.9.5. Output	21

0.10 — PAM Assessment	21

0.10.1. Întrebarea	21

0.10.2. Soliciți inventarul:	21

0.10.3. Pentru fiecare	22

0.10.4. Verifici	22

0.10.5. Output	22

0.11 - IGA Assessment	23

0.11.1. Întrebarea	23

0.11.2. Soliciți	23

0.11.3. Verifici	23

0.11.4. Cauți	24

0.11.5. Output	24

0.12 — NHI Assessment	24

0.12.1. Întrebarea	24

0.12.2. Soliciți	24

0.12.3. Clasifici	25

0.12.4. Cauți	25

0.12.5. Output	26

0.13 — Governance Assessment	26

0.13.1. Întrebarea	26

0.13.2. Soliciți	26

0.13.3. Verifici	27

0.13.4. Output	27

0.14 — Identity Lifecycle Assessment	27

0.14.1. Pentru fiecare etapă întrebi:	28

0.15 — Identity Ownership Assessment	28

0.15.1. Pentru fiecare identity/system trebuie să poți răspunde:	28

0.16 — Identity Reconciliation	29

0.16.1. Cauți:	30

0.16.2. Output	30

0.17 — Access Reconciliation	30

0.17.1. Apoi faci un al doilea nivel de reconciliation:	30

Identity → Entitlements	30

0.17.2. Cauți:	31

0.18 — Criticality Assessment	31

0.18.1. Pentru fiecare system identifici:	31

0.18.1. Apoi clasifici:	32

0.19 — IAM Risk Assessment	32

0.19.1 Exemplu:	33

0.20 - IAM Current-State & Gap Assessment	34

# IAM Enterprise Roadmap

Aș construi roadmap-ul în 9 faze, pe aproximativ 18–36 luni, în funcție de maturitatea organizației.

PHASE 0

IAM Strategy & Assessment

↓

PHASE 1

Identity Foundation

↓

PHASE 2

Authentication & SSO

↓

PHASE 3

Authorization & RBAC

↓

PHASE 4

IGA / Joiner-Mover-Leaver

↓

PHASE 5

Privileged Access Management

↓

PHASE 6

Non-Human & Workload Identity

↓

PHASE 7

External / Third-Party Identity

↓

PHASE 8

Continuous Identity Governance

↓

PHASE 9

Automation & Optimization

# PHASE 0 — IAM Strategy & Assessment

Durată: 1–3 luni

Primul lucru pe care îl face un Lead IAM / Cybersecurity Architect este să înțeleagă:

Ce identități avem, unde există, cine le controlează și ce pot accesa?

Inventory

Trebuie să identifici:

## 0.1 — Human Identity Inventory

Employees

Contractors

Partners

Admins

External users

Guests

### 0.1.1. Obiectiv

Să identifici toate identitățile umane existente în organizație.

### 0.1.2. Echipe implicate

- HR

- IAM

- AD team

- Entra team

- IGA team

- Application owners

- Service Desk

### 0.1.3. Ce ceri

Solicită lista tuturor identităților umane din:

- HR

- Active Directory

- Entra ID

- LDAP

- aplicații critice

- SaaS

- cloud platforms

### 0.1.4. Câmpuri recomandate:

Employee ID

Username

UPN

Name

Department

Manager

Location

Employment status

Employee / Contractor / Partner

AD account

Entra account

Email

Last logon

Account creation date

Account status

Privileged status

MFA status

### 0.1.5. Ce verifici

Cauți:

- duplicate identities

- orphan accounts

- dormant accounts

- disabled users still active elsewhere

- contractors without expiry

- accounts without HR record

- multiple accounts for same person

- privileged accounts

### 0.1.6. Output

Human Identity Inventory

și:

Identity Reconciliation Report

## 0.2 — Non-Human Identity Inventory

### 0.2.1. Obiectiv

Să identifici toate identitățile care nu reprezintă persoane.

### 0.2.2. Soliciți

Din:

- AD

- Entra ID

- Azure

- AWS

- applications

- databases

- CI/CD

- SaaS

- Kubernetes

- certificates

- secrets vaults

### 0.2.3. Categorii

Service Accounts

Service Principals

Managed Identities

API identities

Application identities

Machine identities

Certificates

Secrets

Workload identities

Robot accounts

Automation accounts

### 0.2.4. Pentru fiecare NHI ceri:

Identity name

Type

Application

Business owner

Technical owner

Environment

Purpose

Permissions

Scope

Credential type

Credential expiry

Last used

Creation date

Criticality

Authentication method

### 0.2.5. Întrebări:

- Cine este owner?

- De ce există?

- Ce aplicație îl folosește?

- Ce poate accesa?

- Este production?

- Are Owner/Contributor/Admin?

- Folosește password?

- Client secret?

- Certificate?

- Managed Identity?

- Federation?

- Când a fost utilizat ultima dată?

### 0.2.6. Output

NHI Inventory + NHI Risk Assessment

## 0.3 — Identity Store Inventory

### 0.3.1. Obiectiv

Să identifici toate locurile unde există identități.

Soliciți:

Active Directory

Entra ID

LDAP

HR

SaaS

Cloud IAM

Databases

Applications

VPN

PAM

Legacy systems

### 0.3.2. Pentru fiecare identity store ceri:

System

Owner

Technology

Number of identities

Identity types

Authentication method

Provisioning method

Deprovisioning method

Source of truth

Integration

Protocol

Criticality

### 0.3.3.Exemplu:

System: Active Directory

Owner: Infrastructure

Identities: 10,000

Source: HR

Provisioning: SailPoint

Authentication: Kerberos/NTLM

Sync: Entra Connect

Criticality: Critical

### 0.3.4. Output

Identity Store Catalogue

## 0.4 — Authentication Assessment

### 0.4.1. Întrebarea

How do users authenticate?

### 0.4.2. Soliciți pentru fiecare aplicație:

Authentication protocol

Identity Provider

MFA

Password authentication

SSO

Federation

Conditional Access

Authentication strength

Risk-based authentication

Certificate authentication

FIDO2

### 0.4.3. Protocoale Identifici:

- Kerberos

- NTLM

- LDAP authentication

- SAML

- OIDC

- OAuth2

- RADIUS

- certificates

- local authentication

### 0.4.4. Întrebări

Este SSO?
Cine este IdP?
Există MFA?
MFA este phishing-resistant?
Există legacy authentication?
Există shared credentials?
Există applications cu local passwords?

### 0.4.5. Output

Authentication Landscape

și:

Authentication Gap Assessment

## 0.5 — Authorization Assessment

### 0.5.1. Întrebarea

How do users receive access and what determines what they can do?

### 0.5.2. Soliciți Pentru fiecare aplicație:

Authorization model

RBAC

ABAC

Groups

Roles

Direct permissions

Application roles

Azure RBAC

AWS IAM

ACL

Database permissions

### 0.5.3. Verifici:

direct user permissions
group-based access
nested groups
excessive permissions
privileged roles
orphan entitlements
unused permissions
conflicting roles

### 0.5.4. Întrebarea critică

Is access assigned to users directly or through roles/groups?

### 0.5.5. Output

Authorization Model Inventory

și:

Excessive Privilege Assessment

## 0.6 — Provisioning Assessment

### 0.6.1. Întrebarea

Who creates the accounts?

### 0.6.2. SolicițiPentru fiecare system:

Account creation process

Trigger

Source

Manual / automated

Approval

Provisioning tool

Provisioning protocol

Owner

SLA

### 0.6.3. Identifici Exemplu:

HR

↓

SailPoint

↓

AD

↓

Entra

↓

Application

### 0.6.3. Verifici

automated provisioning?

- manual provisioning?

- approval?

- birthright access?

- role-based provisioning?

- SCIM?

- API?

- LDAP?

- tickets?

### 0.6.4. Output

Provisioning Process Map

## 0.7 — Deprovisioning / Leaver Assessment

### 0.7.1. Întrebarea

Who removes access when someone leaves?

### 0.7.2. Soliciți

Termination trigger

Source

Time to disable account

Systems affected

Automatic deprovisioning

Manual steps

Session revocation

Token revocation

PAM revocation

Application deprovisioning

### 0.7.3. Testezi Scenariul:

HR terminates employee

↓

How quickly?

↓

AD disabled?

↓

Entra blocked?

↓

SaaS disabled?

↓

VPN removed?

↓

PAM removed?

↓

Sessions revoked?

### 0.7.4. Verifici

- orphan accounts

- active SaaS accounts

- active privileged accounts

- active tokens

- active API credentials

### 0.7.5. Output

Leaver Process Assessment

și:

Deprovisioning Gap Report

## 0.8 — SSO Assessment

### 0.8.1. Întrebarea

How many passwords does a user have?

### 0.8.2. Soliciți

Pentru fiecare application:

SSO supported?

SSO protocol

Identity Provider

Local account still enabled?

Password required?

MFA

Session lifetime

Logout mechanism

### 0.8.3. Identifici

No SSO

↓

Local password

SSO available

↓

SAML / OIDC

↓

Entra

### 0.8.4. Obiectiv

Reducerea:

- password sprawl

- credential reuse

- local accounts

- authentication silos

### 0.8.5. Output

SSO Coverage Matrix

## 0.9 — MFA Assessment

### 0.9.1. Întrebarea

Where is MFA implemented and how strong is it?

### 0.9.2. Soliciți

Application

MFA enabled

MFA provider

Authentication method

SMS

Voice

OTP

Authenticator

FIDO2

Certificate

Authentication strength

CA policy

Exceptions

### 0.9.3. Clasifici

No MFA

↓

Legacy MFA

↓

OTP

↓

Push MFA

↓

Number matching

↓

Phishing-resistant MFA

(FIDO2 / certificate)

### 0.9.4. Verifici

- privileged users

- external users

- legacy applications

- service accounts

- break-glass accounts

- MFA exclusions

### 0.9.5. Output

MFA Coverage & Strength Assessment

## 0.10 — PAM Assessment

### 0.10.1. Întrebarea

How are privileged administrators protected?

### 0.10.2. Soliciți inventarul:

Domain Admins

Enterprise Admins

Global Administrators

Azure Owners

AWS Administrators

Linux root

Database administrators

Network administrators

Application administrators

Service accounts

Privileged service principals

### 0.10.3. Pentru fiecare

Identity

Privilege

System

Owner

Permanent/JIT

MFA

PAM protected?

Password vaulted?

Session recording?

Approval?

Rotation?

Access review?

### 0.10.4. Verifici

- shared admin accounts

- permanent privileges

- direct root access

- direct Domain Admin access

- credentials outside PAM

- privileged accounts without MFA

### 0.10.5. Output

Privileged Access Inventory

și:

PAM Gap Assessment

## 0.11 - IGA Assessment

### 0.11.1. Întrebarea

Who approves access?

### 0.11.2. Soliciți

Pentru fiecare application:

Access request process

Approver

Application owner

Manager approval

Security approval

IGA platform

Workflow

Birthright access

Role-based access

Access certification

SoD

Exception process

### 0.11.3. Verifici

User

↓

Request

↓

Who approves?

↓

What is approved?

↓

Provisioned where?

↓

When reviewed?

↓

When revoked?

### 0.11.4. Cauți

- no approval

- manager-only approval

- application owner missing

- direct access assignment

- no certification

- no SoD

- permanent access

- orphaned entitlements

### 0.11.5. Output

IGA Maturity Assessment

## 0.12 — NHI Assessment

### 0.12.1. Întrebarea

How are service accounts and workload identities managed?

### 0.12.2. Soliciți

Pentru fiecare NHI:

Owner

Purpose

Application

Permissions

Authentication

Credential

Expiry

Rotation

Last used

Environment

Criticality

### 0.12.3. Clasifici

Password

↓

Client Secret

↓

Certificate

↓

Managed Identity

↓

Workload Identity Federation

### 0.12.4. Cauți

- no owner

- long-lived secret

- excessive permissions

- production Owner

- credentials in source code

- credentials in configuration files

- never-used identities

- expired certificates

- service accounts shared between applications

### 0.12.5. Output

NHI Governance Assessment

## 0.13 — Governance Assessment

### 0.13.1. Întrebarea

Who certifies access?

### 0.13.2. Soliciți

Access review frequency

Reviewer

Application owner

Manager

Privileged access review

SoD review

Certification evidence

Exception process

Risk acceptance

Audit trail

### 0.13.3. Verifici

- quarterly reviews?

- annual reviews?

- privileged access reviewed separately?

- NHI reviewed?

- external users reviewed?

- dormant users?

- SoD conflicts?

- exceptions expire?

### 0.13.4. Output

Access Governance Assessment

## 0.14 — Identity Lifecycle Assessment

După ce ai toate request-urile de mai sus, reconstruiești lifecycle-ul complet:

JOINER

↓

Identity creation

↓

Birthright access

↓

Additional access

↓

MOVER

↓

Access modification

↓

Periodic review

↓

LEAVER

↓

Disable

↓

Deprovision

↓

Revoke

↓

Delete

### 0.14.1. Pentru fiecare etapă întrebi:

Who triggers it?

Who approves it?

Who executes it?

Is it automated?

How long does it take?

What happens if automation fails?

Is there an audit trail?

## 0.15 — Identity Ownership Assessment

### 0.15.1. Pentru fiecare identity/system trebuie să poți răspunde:

Who owns the identity?

Who owns the application?

Who owns the entitlement?

Who approves access?

Who operates the platform?

Who accepts the risk?

Pentru NHI este extrem de important.

Un Service Principal fără owner este o problemă de governance chiar înainte să analizezi permisiunile.

## 0.16 — Identity Reconciliation

După colectarea tuturor datelor, faci reconciliation între surse:

HR

│

├──────────────┐

▼              ▼

AD           Entra

│              │

└──────┬───────┘

▼

SailPoint

│

├── SaaS

├── Apps

├── Cloud

└── LDAP

### 0.16.1. Cauți:

HR user but no AD

HR user but no Entra

AD user but no HR

Entra user but no HR

SailPoint identity but no HR

Application account but no central identity

Disabled AD but active SaaS

Terminated HR but active Entra

### 0.16.2. Output

Identity Reconciliation Report

## 0.17 — Access Reconciliation

### 0.17.1. Apoi faci un al doilea nivel de reconciliation:

### Identity → Entitlements

Pentru fiecare user:

User

↓

AD Groups

↓

Entra Groups

↓

Entra Roles

↓

Application Roles

↓

Azure RBAC

↓

AWS IAM

↓

SaaS permissions

### 0.17.2. Cauți:

excessive access
unused access
direct assignments
privilege accumulation
orphan entitlements
toxic combinations

## 0.18 — Criticality Assessment

Nu toate identitățile și aplicațiile au același risc.

### 0.18.1. Pentru fiecare system identifici:

Business Criticality

Data Sensitivity

Privilege Level

External Exposure

Number of Users

Regulatory Impact

Availability Impact

Confidentiality Impact

Integrity Impact

### 0.18.1. Apoi clasifici:

Critical

High

Medium

Low

Acest lucru este important pentru că Phase 0 nu trebuie să producă doar un inventory, ci și să îți permită să prioritizezi Phase 1.

## 0.19 — IAM Risk Assessment

La final combini toate informațiile:

Identity

↓

Privilege

↓

Exposure

↓

Business Impact

↓

Likelihood

↓

Existing Controls

↓

Inherent Risk

↓

Residual Risk

### 0.19.1 Exemplu:

Service Principal

+

Production

+

Owner

+

2-year secret

+

No owner

+

Internet-facing application

↓

Potentially Critical Risk

În acest punct nu mai spui doar:

"We have 10,000 identities."

Poți spune:

"We have 10,000 identities, 1,200 privileged identities, 350 orphaned accounts, 80 service principals without identified owners, and several applications relying on long-lived credentials."

Asta este deja Lead Architect-level discovery.

## 0.20 - IAM Current-State & Gap Assessment

Care îți spune:

CURRENT STATE

↓

IDENTIFIED GAPS

↓

RISK

↓

BUSINESS IMPACT

↓

TARGET STATE

↓

PHASE 1 PRIORITIES

Asta este tranziția naturală către Phase 1 – IAM Foundation, unde începi să definești și să implementezi target architecture, identity lifecycle, Entra/AD baseline, IGA, MFA, PAM și NHI governance.

PHASE 1 — Identity Foundation

Durată: 2–4 luni

Construiești fundamentul.

Într-un Microsoft environment, de exemplu:

HR

|

↓

Identity Source

|

↓

Entra ID

|

+----------+----------+

|          |          |

Users      Groups     Devices

Dacă ai Active Directory:

HR

|

↓

Entra ID

↕

Entra Connect Sync

↕

AD DS

Obiective

- authoritative identity source;

- unique identity;

- standard naming;

- lifecycle ownership;

- group strategy;

- identity attributes;

- organizational structure.

Trebuie să poți răspunde la:

„Care este sursa oficială pentru identitatea unui angajat?”

Ideal:

HR

↓

Identity Lifecycle

↓

Entra ID

↓

Applications

PHASE 2 — Authentication & SSO

Durată: 3–6 luni

Aici reduci drastic password-based authentication.

Target

User

↓

Entra ID

↓

Authentication

↓

SSO

↓

Application

Standardizezi:

- SAML 2.0

- OAuth 2.0

- OpenID Connect

- WS-Fed unde mai este necesar

- SCIM pentru provisioning

MFA

Implement:

Password

↓

MFA

↓

Phishing-resistant MFA

Target:

- FIDO2

- Windows Hello for Business

- certificate-based authentication, unde este justificat

Eliminate legacy authentication

De exemplu:

Basic Authentication

NTLM

Legacy protocols

Shared credentials

unde aplicațiile permit.

PHASE 3 — Authorization & RBAC

Aici apare una dintre cele mai importante întrebări:

„Userul este autentificat. Dar ce are voie să facă?”

Separi:

Authentication

↓

WHO ARE YOU?

Authorization

↓

WHAT ARE YOU ALLOWED TO DO?

RBAC

Construiești modelul:

User

↓

Role

↓

Permissions

↓

Resource

Exemplu:

Alice

↓

HR Manager

↓

HR Application - Read/Write

Nu:

Alice

↓

50 individual permissions

Least privilege

Target:

Required access

+

Minimum permissions

+

Limited duration

Segregation of Duties

Exemplu:

User who creates supplier

≠

User who approves payment

Acest lucru devine foarte important în IGA.

PHASE 4 — IGA / Identity Lifecycle

Durată: 4–9 luni

Aici IAM devine enterprise-grade.

IGA = Identity Governance and Administration.

Platforme posibile:

- SailPoint

- Saviynt

- Entra ID Governance

Joiner → Mover → Leaver

Joiner

Angajat nou:

HR

↓

Employee created

↓

Identity created

↓

Groups assigned

↓

Applications assigned

↓

Access provisioned

Mover

Se schimbă departamentul:

Finance

↓

IT

Trebuie automat:

Remove Finance access

↓

Add IT access

Leaver

Angajatul pleacă:

HR

↓

Termination

↓

Disable identity

↓

Revoke sessions

↓

Remove access

↓

Revoke tokens

↓

Disable accounts

Ideal:

automatizat.

PHASE 5 — Access Requests & Access Reviews

După ce ai lifecycle-ul, introduci governance.

Userul are nevoie de o aplicație:

User

↓

My Access

↓

Request

↓

Manager approval

↓

Application owner approval

↓

Access granted

Access Reviews

Periodic:

Application

↓

List of users

↓

Owner review

↓

Still required?

/ \

YES  NO

|    |

Keep  Remove

Acest lucru este fundamental pentru:

- least privilege;

- compliance;

- audit;

- insider risk reduction.

PHASE 6 — PAM

Durată: 4–9 luni

Aici protejezi identitățile privilegiate.

Target:

Administrator

↓

Strong Authentication

↓

PAM

↓

JIT / JEA

↓

Target System

În loc de:

Administrator

↓

Permanent Domain Admin

PAM architecture

Poți avea:

IAM

|

+----------+----------+

|                     |

IGA                    PAM

|                     |

User Access           Privileged Access

|

+------+------+

|             |

AD           Azure

Platforme:

- CyberArk

- BeyondTrust

- Delinea

- Microsoft Entra PIM

PAM controls

Implement:

- JIT access

- approval

- MFA

- credential vaulting

- session recording

- password rotation

- privileged session monitoring

- break-glass accounts

- privileged account discovery

PHASE 7 — Non-Human Identity Management

Foarte important în 2026.

Una dintre cele mai mari probleme IAM enterprise este:

NHI — Non-Human Identity

Ai putea avea:

Human identities        5,000

Non-human identities   25,000

și să nu știi cine le deține.

Inventory

Trebuie să identifici:

Service Accounts

Service Principals

Managed Identities

API Keys

Certificates

Secrets

Workload identities

Bots

CI/CD identities

Target

În loc:

Application

↓

username/password

↓

Database

folosești:

Application

↓

Managed Identity

↓

Entra ID

↓

Resource

CI/CD

În loc:

GitHub

↓

Long-lived Azure secret

preferi:

GitHub

↓

OIDC

↓

Workload Identity Federation

↓

Azure

PHASE 8 — External / Third-Party Identity

Trebuie să tratezi separat:

Employees

Contractors

Partners

Customers

Suppliers

De exemplu:

Entra

|

+-------------+-------------+

|             |             |

Employees    Contractors     Partners

Pentru B2B:

- External ID

- guest identities

- B2B federation

- lifecycle management

- access reviews

Principiu important

Un contractor nu trebuie să primească:

Employee-like access

doar pentru că are nevoie de o aplicație.

Trebuie:

External identity

↓

Specific resource

↓

Minimum permissions

↓

Expiration

PHASE 9 — Continuous Identity Governance

Aici ajungi la maturitate ridicată.

IAM nu mai este:

„Userul a primit access.”

Devine:

„Userul are în continuare nevoie de access?”

Adaptive Identity

Decizia poate lua în calcul:

User

+

Device

+

Location

+

Risk

+

Application

+

Resource

+

Behavior

și rezultă:

ALLOW

STEP-UP MFA

LIMIT

BLOCK

Architecture target

La final, aș vrea să ajungi aproximativ la:

HR

|

↓

┌──────────┐

│    IGA   │

│ SailPoint│

│ / Saviynt│

└────┬─────┘

|

↓

┌──────────┐

│ Entra ID │

└────┬─────┘

|

+--------------+--------------+

|              |              |

SSO            MFA            CA

|              |              |

+--------------+--------------+

|

+-----------+-----------+

|                       |

Users                    Devices

|                       |

|                    Intune

|

+-----+------+

|            |

IGA           PAM

CyberArk

|

+------------+------------+

|            |            |

AD          Azure         AWS

Iar pentru workload identities:

Applications

|

+---- Managed Identity

|

+---- Workload Federation

|

+---- Service Principals

|

+---- Certificates

|

+---- Secrets

|

↓

Key Vault

Ordinea de implementare

Dacă eu aș fi Lead Cybersecurity Architect într-o companie care începe IAM transformation, aș prioritiza astfel:

| Priority | Capability | Obiectiv |
| --- | --- | --- |
| 1 | Identity Inventory | Știm ce identități avem |
| 2 | Identity Foundation | Sursă centrală de identitate |
| 3 | MFA | Protecția autentificării |
| 4 | SSO | Centralizarea autentificării |
| 5 | Conditional Access | Risk-based access |
| 6 | RBAC | Least privilege |
| 7 | JML | Lifecycle automation |
| 8 | Access Requests | Controlled provisioning |
| 9 | Access Reviews | Continuous governance |
| 10 | PAM | Privileged identities |
| 11 | NHI | Workload/service identities |
| 12 | External Identity | Partners/contractors |
| 13 | Automation | Reduce manual IAM |
| 14 | Continuous Governance | Adaptive IAM |

Roadmap pe 3 ani

Dacă trebuie să îl prezinți managementului:

YEAR 1 — Identity Foundation

Q1

├── IAM strategy

├── Identity inventory

└── Current-state assessment

Q2

├── Entra ID architecture

├── MFA

└── SSO

Q3

├── Conditional Access

├── RBAC

└── Identity lifecycle

Q4

├── JML automation

├── Access Requests

└── Access Reviews

YEAR 2 — Privileged & Non-Human Identity

Q1

├── PAM architecture

├── Privileged account discovery

└── PIM

Q2

├── CyberArk

├── JIT

└── Session monitoring

Q3

├── NHI inventory

├── Service accounts

└── Managed identities

Q4

├── Workload Identity

├── OIDC

└── Secret elimination

YEAR 3 — Advanced IAM

Q1

├── External identities

├── B2B

└── Federation

Q2

├── Risk-based IAM

├── Identity analytics

└── UEBA

Q3

├── Automated remediation

├── Continuous certification

└── Policy automation

Q4

├── IAM optimization

├── Metrics/KPIs

└── Continuous improvement

KPI-urile pe care le-aș pune în roadmap

Un Lead Architect nu trebuie să spună doar „am implementat Entra ID”.

Trebuie să măsoare rezultatul.

Identity

- % identities inventoried

- % identities with MFA

- % applications using SSO

- % applications using modern authentication

Lifecycle

- % automated Joiners

- % automated Movers

- % automated Leavers

- average deprovisioning time

Privileged

- % privileged accounts protected by PAM

- number of standing privileged accounts

- % JIT privileged access

- number of permanent Domain Admins

NHI

- % service accounts inventoried

- % secrets rotated automatically

- % workloads using managed identity

- number of long-lived credentials

Governance

- % applications with owner

- % access reviewed

- number of orphaned accounts

- number of excessive privileges

Cel mai important concept

Dacă trebuie să reții o singură schemă pentru un interviu de Lead Cybersecurity Architect, folosește-o pe aceasta:

IAM

|

+-------------+-------------+

|             |             |

HUMAN          PRIVILEGED     NON-HUMAN

IDENTITY        IDENTITY       IDENTITY

|             |             |

IGA            PAM          WIF

|             |             |

+-------------+-------------+

|

AUTHENTICATION

|

+----------+----------+

|                     |

MFA                   SSO

|                     |

+----------+----------+

|

AUTHORIZATION

|

RBAC

|

LEAST PRIVILEGE

|

CONTINUOUS REVIEW

|

AUTOMATION

Asta este IAM-ul pe care îl construiești ca Lead Cybersecurity Architect.

Și aș face o distincție foarte clară între IAM Roadmap și Zero Trust Roadmap: IAM este una dintre fundațiile Zero Trust, dar IAM are propriul lifecycle — Identity → Authentication → Authorization → Provisioning → Governance → Privileged Access → Non-Human Identity → Continuous Governance.