PHASE 0 — Assessment & Strategy

Durată: 1–3 luni

Înainte să implementezi orice, trebuie să știi unde ești acum.

0.1 Asset discovery

Inventariezi:

- users

- devices

- applications

- servers

- workloads

- APIs

- databases

- service accounts

- service principals

- privileged accounts

- third-party integrations

- data repositories

Rezultatul:

Users

Devices

Applications

Data

Infrastructure

Identities

Workloads

0.2 Current-state assessment

Evaluezi:

Identity       ███░░

Devices       ████░

Applications  ██░░░

Network       ███░░

Data          ██░░░

Monitoring    ███░░

Automation    █░░░░

Pentru fiecare domeniu:

- current state

- target state

- gap

- risk

- priority

0.3 Define Zero Trust principles

Trebuie să existe un document enterprise:

Zero Trust Security Principles

Exemplu:

- Verify explicitly

- Use least privilege

- Assume breach

- Continuous authentication

- Continuous authorization

- Minimize attack surface

- Segment resources

- Protect data everywhere

PHASE 0 — Assessment & Strategy

O voi împărți în:

STEP 0.1 — Define Zero Trust Scope

Stabilim:

Organization

Business Units

Geographies

Clouds

Applications

Users

Devices

Data

Infrastructure

Third Parties

STEP 0.2 — Application Inventory

Luăm cele 200 de aplicații.

Pentru fiecare:

Who owns it?

Who uses it?

Where is it hosted?

What data does it process?

Is it public?

What identity model does it use?

What are its dependencies?

STEP 0.3 — Business Criticality

Pentru fiecare:

Critical

High

Medium

Low

și definim de ce.

STEP 0.4 — Data Classification

Pentru fiecare:

Public

Internal

Confidential

Restricted

și identificăm:

- PII;

- financial;

- credentials;

- source code;

- intellectual property;

- customer data;

- security data.

STEP 0.5 — Exposure Assessment

Internet

↓

Public

↓

Private

↓

Internal

și identificăm:

unnecessary public exposure.

STEP 0.6 — Identity Assessment

Pentru fiecare aplicație:

Authentication

Authorization

Identity Provider

Human Identity

Workload Identity

Privileged Identity

STEP 0.7 — Architecture Assessment

Identificăm:

SaaS

PaaS

IaaS

On-prem

Hybrid

Cloud-native

Legacy

STEP 0.8 — Dependency Mapping

Foarte important.

De exemplu:

Customer Portal

|

+---- Entra ID

|

+---- API Management

|

+---- Payment API

|

+---- Customer DB

|

+---- Storage

|

+---- Monitoring

STEP 0.9 — Risk Assessment

Vom calcula un Zero Trust Risk Score.

De exemplu:

Business Criticality

+

Data Sensitivity

+

Internet Exposure

+

Identity Weakness

+

Network Weakness

+

Vulnerability

+

Privileged Access

+

NHI Risk

+

Third-party Risk

STEP 0.10 — Gap Analysis

Vom compara:

CURRENT STATE

↓

ZERO TRUST TARGET STATE

↓

GAP

STEP 0.11 — Prioritization

La final vom avea:

P1 — Immediate

P2 — High

P3 — Medium

P4 — Long-term

STEP 0.12 — Zero Trust Strategy

Și abia după toate acestea vom construi:

Current State

↓

Target Architecture

↓

Security Capabilities

↓

Projects

↓

Dependencies

↓

Roadmap

↓

KPIs